COMP 3111: Software Engineering

# Minutes of the 3rd Project Scrum Meeting

# Hello World

**Date:** 2/5/2018

**Time:** 15:00 – 16:30

**Place:** E2I

**Attending:** Ho Tin Long , Leung Ka Wing, Mok Tsz Hei

**Absent:** -

**Recorder:** Ho Tin Long

**1. Report on progress during the past week**

Record the progress achieved during the past week (i.e., tasks worked on), by filling in the following table *for each team member*. Recording of no tasks worked on/zero total hours is also required.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Ho Tin Long | Sprint 5.2: Implement the function of animated chart | 8 |
| Leung Ka Wing | Sprint 5.1: Splitting data | 10 |
| Mok Tsz Hei | Sprint 5.3: Save/Load the system | 13 |

**2. Discussion of impediments and resolution**

2.1 Technical Support : Ho Tin Long face a difficulty on implementing the animated chart by using Timer because of the thread problem. Whole team search the solution together.

2.2 Bug Fix: Leung Ka Wing get “null” in the last row of DataTable and solve this bug with Mok Tsz Hei.

**3. Goals for the coming week**

Record the tasks each team member commits to work on in the coming week, by filling in the following table.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Ho Tin Long | Sprint 6: Implement Unit Test and JavaDoc |
| Leung Ka Wing | Sprint 6: Implement Unit Test and JavaDoc |
| Mok Tsz Hei | Sprint 6: Implement unit test and javadoc |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 16:30. The next meeting will take place on 4 May at 15:00 in the E2I.